Project Proposal Report (Font Size 16, Bold)

Travel Management System

Group Name: TMS

Group ID: 01

Client Name: Mr. Dammika Bambaradeniya

Version 1.0

February 2026

This proposal is submitted to the Information Technology department in partial fulfillment for the PPA module in the Higher Diploma in Information Technology program.

# DECLARATION

We hereby declare that the project work entitled “Travel Management System”, submitted to the SCU (Pvt.) Ltd. a subsidiary of Sri Lanka Institute of Information Technology is a record of an original work done by us, under the guidance of our Supervisor “Ms.Shanika and Ms.Anjali”. This project work is submitted in the partial fulfillment of the requirement for the award of the Diploma in Information Technology. The Results embodied in this report have not been submitted to any other University or Institution for the award of any degree or diploma. Information derived from the published or unpublished work of others has been acknowledged in the text and a list of references is given.

Project ID:

Group Members:

| Student ID | Student Name | Signature |
| --- | --- | --- |
| SA24100931 | Avishka Bambaradeniya |  |
| SA24101440 | Prarthana Meegahakumbura |  |
| SA24610780 | Shamla Noufer |  |
| SA24610566 | Oshidi Yapa |  |
| SA24101945 | P. Vidhuja |  |

Date of Submission: ……………………………………..

- Table of Contents

DECLARATION	i

LIST OF TABLES	iv

LIST OF FIGURES	iv

1	INTRODUCTION	1

1.1	BACKGROUND OF THE CLIENT/ PROJECT	1

1.2	PROBLEM STATEMENT	1

1.3	NEEDS STATEMENT	1

1.4	SOLUTION AND OBJECTIVES	1

2	PROPOSED TECHNICAL APPROACH	2

2.1	DEVELOPMENT METHODOLOGY	2

2.2	REQUIREMENT GATHERING	2

2.3	ARCHITECTURE DIAGRAM	3

2.3.1	AS IS SYSTEM	3

2.3.2	TO BE SYSTEM	3

2.4	FUNCTIONAL REQUIREMENTS	4

2.5	NON-FUNCTIONAL REQUIREMENTS	4

2.6	IMPLEMENTATION AND DEVELOPMENT REQUIREMENTS.	4

2.7	RUNNING ENVIRONMENT REQUIREMENTS	4

2.8	QUALITY ASSURANCE PLAN	4

3	EXPECTED PROJECT RESULTS	5

3.1	DELIVERABLES	5

3.2	MEASURES OF SUCCESS	5

4	BUDGET	6

5	ROLES AND RESPONSIBILITIES	7

6	SCHEDULE	8

7	REFERENCES	9

8	APPENDICES	10

# LIST OF TABLES

Table 3.2.1: Roles and responsibilities of the project.	7

# LIST OF FIGURES

Figure 2.1.1: Waterfall development methodology [1]	2

Figure 2.3.1: AS IS System	3

Figure 2.3.2: TO - BE System	3

# INTRODUCTION

This chapter provides a comprehensive overview of the Travel Management System project for Bambare, a leading tourism and travel service provider in Sri Lanka. The chapter outlines the background of the client organization, identifies the current challenges faced in their operations, establishes the needs that must be addressed, and presents the proposed solution along with the project objectives.

## BACKGROUND OF THE CLIENT/ PROJECT

Established in 2015, Bambare is a leading tourism and travel service provider based in Sri Lanka, specializing in creating unforgettable travel experiences for both domestic and international tourists. With over a decade of expertise in the Sri Lankan tourism industry, Bambare has built a strong reputation for excellence in travel services.

The company offers comprehensive travel solutions including customized tour packages, hotel reservations, authentic homestay accommodations, transportation services, and guided tours across the island's most breathtaking destinations. Their team of experienced travel consultants and professional tour guides are committed to showcasing Sri Lanka's rich cultural heritage, pristine beaches, lush tea plantations, and diverse wildlife while ensuring the highest standards of service and customer satisfaction.

As Bambare continues to grow and adapt to the evolving needs of modern travelers, the organization recognizes the need to combine traditional hospitality with innovative technology to deliver seamless and memorable travel experiences. This realization has led to the conceptualization of a comprehensive Travel Management System that will digitally transform their operations.

## PROBLEM STATEMENT

Currently, Bambare operates with a predominantly manual system for managing their tourism business, which has resulted in several operational inefficiencies and challenges that hinder their growth potential and service quality. The existing system relies heavily on traditional methods including paper-based documentation, phone communications, and manual data entry processes.

The key challenges in the current system include:

Manual Booking Processes: The current booking system relies on phone calls, emails, and physical forms, leading to frequent errors in data entry, double bookings, and delayed confirmations.

Customer Data Management: Customer information, preferences, and travel history are scattered across multiple spreadsheets and paper files, making it difficult to retrieve information quickly and provide personalized service.

Resource Allocation Inefficiencies: Assigning vehicles, drivers, and tour guides is done manually, often resulting in suboptimal resource utilization, scheduling conflicts, and missed opportunities.

Time-Consuming Financial Processes: Invoice generation and payment tracking are manual processes that consume significant staff time and are prone to calculation errors and delays in billing.

Limited Business Intelligence: The lack of integrated data makes it challenging to generate comprehensive reports, analyze business trends, or make data-driven decisions for business growth.

Peak Season Management: During high tourist seasons, the manual system becomes overwhelmed, leading to increased errors, customer dissatisfaction, and lost business opportunities.

These challenges have a direct impact on customer satisfaction, operational efficiency, and the company's ability to scale their business. They also put Bambare at a competitive disadvantage in an increasingly digital tourism industry.

## NEEDS STATEMENT

To address the identified challenges and maintain competitiveness in the modern tourism industry, Bambare requires a comprehensive digital transformation of their operational processes. The organization needs an integrated Travel Management System that will:

Automate and streamline the booking and reservation process to eliminate errors and reduce processing time

Centralize customer data management to enable quick access to customer information and personalized service delivery

Provide real-time visibility of resource availability including vehicles, tour guides, and accommodations

Automate financial processes including invoice generation, payment tracking, and financial reporting

Enable data-driven decision making through comprehensive analytics and business intelligence features

Scale efficiently to handle peak season demand without compromising service quality

Enhance customer communication through automated notifications and real-time updates

## SOLUTION AND OBJECTIVES

The proposed solution is a comprehensive, cross-platform mobile application that will serve as the central hub for managing all aspects of Bambare's tourism operations. This integrated platform will digitize and automate key business processes while providing enhanced capabilities for customer service, resource management, and business analytics.

The primary objectives of this project are:

To develop an integrated digital platform that automates booking and reservation processes, reducing processing time by at least 60%.

To centralize customer data and travel history for personalized service delivery and improved customer relationship management.

To streamline tour package creation and management with flexible customization options.

To provide real-time availability tracking for vehicles, guides, and accommodations with automated assignment capabilities.

To automate invoice generation and financial reporting, reducing manual effort and improving accuracy.

To enhance communication between customers, staff, and service providers through automated notifications and updates.

To increase online bookings by 40% within the first six months of deployment.

To provide comprehensive analytics and reporting tools for data-driven business decisions and strategic planning.

# PROPOSED TECHNICAL APPROACH

This chapter outlines the technical methodology and approach for developing the Travel Management System. It covers the development methodology, requirement gathering process, system architecture, functional and non-functional requirements, implementation requirements, and quality assurance strategies.

## DEVELOPMENT METHODOLOGY

The Travel Management System will be developed using an Agile development methodology with iterative sprints of two weeks each. This approach has been selected for several strategic reasons that align with the project's objectives and organizational needs.

The Agile methodology allows for flexibility in responding to changing requirements, which is crucial in the dynamic tourism industry. Each sprint will deliver working increments of the system, enabling early user feedback and continuous improvement. This iterative approach reduces project risk by identifying and addressing issues early in the development cycle.

Key characteristics of our Agile approach include:

Sprint Planning: Two-week development cycles with clearly defined deliverables and acceptance criteria

Daily Stand-ups: Brief daily meetings to ensure team alignment and identify blockers

Sprint Reviews: End-of-sprint demonstrations to stakeholders for feedback and validation

Sprint Retrospectives: Team reflection sessions to improve processes and practices

Continuous Integration: Regular code integration and automated testing to maintain code quality

## REQUIREMENT GATHERING

A comprehensive requirement gathering process has been conducted to ensure the Travel Management System meets all stakeholder needs and expectations. Multiple methods were employed to collect detailed requirements from various perspectives within the organization.

The requirement gathering methods included:

Stakeholder Interviews: Conducted one-on-one interviews with key stakeholders including management, travel consultants, tour guides, and administrative staff to understand their specific needs and pain points.

Customer Surveys: Distributed surveys to existing customers to gather feedback on their booking experience and identify desired features.

Document Analysis: Reviewed existing documentation including booking forms, invoice templates, tour itineraries, and operational procedures.

Competitive Analysis: Analyzed similar travel management systems in the market to identify best practices and industry standards.

Observation Studies: Observed current operational processes to understand workflow patterns and identify automation opportunities.

## ARCHITECTURE DIAGRAM

The system architecture represents the structural design of the Travel Management System, illustrating how different components interact to deliver the required functionality. This section presents both the current (AS-IS) system and the proposed (TO-BE) system architectures.

### AS IS SYSTEM

The current system at Bambare operates through manual and disconnected processes. Customer inquiries come through phone calls, emails, and walk-ins. Booking information is recorded in physical registers and Excel spreadsheets. Tour guides and drivers receive assignments through phone calls. Payment records are maintained in separate ledgers, and invoices are generated manually. This fragmented approach results in data silos, inefficient communication, and limited visibility across operations.

### TO BE SYSTEM

The proposed Travel Management System will implement a modern mobile-first architecture. The system will be built as a cross-platform mobile application using React Native for Android and iOS. The backend will use Firebase for real-time data synchronization, authentication, and cloud messaging, along with MongoDB for structured data storage. The architecture features: Mobile Client Interface → Firebase Authentication → Application Services (Booking, Customer, Resource, Payment Modules) → Database Layer (Firebase Firestore and MongoDB) → External Integrations (Payment Gateway, SMS/Email Service, Google Maps API, Currency Conversion API).

## FUNCTIONAL REQUIREMENTS

The functional requirements define what the Travel Management System must do to meet business objectives. These requirements have been organized by major system modules based on the function distribution among team members.

FR1: User Management and Authentication

User registration with email verification

Secure login with Firebase authentication

User profile management with CRUD operations

Role-based access control (Admin/Customer)

Password reset and account recovery

FR2: Tour and Activity Planning and Booking

Browse and search tour packages with filtering options

View detailed tour information including itinerary and pricing

Real-time availability checking and calendar integration

Customizable tour package creation

Online booking with instant confirmation

Booking history and management

FR3: Map, Navigation and Places Recommendation

Google Maps API integration for location services

Interactive map with location pinning and navigation

Recommended places database with CRUD operations

Popular destinations and attractions listing

Location-based recommendations and route planning

FR4: Expense Tracking and Currency Converter

Personal expense tracking for travelers

Expense categorization and CRUD operations

Real-time currency conversion using API

Monthly expense reports and summaries

Budget planning and tracking features

FR5: Admin Panel, Notifications and Reporting

Comprehensive admin dashboard with analytics

Manage hotels, tours, and users with CRUD operations

Firebase Cloud Messaging for push notifications

Automated email and SMS notifications

System-wide reporting (bookings, users, revenue)

Database access control and security management

## NON-FUNCTIONAL REQUIREMENTS

Non-functional requirements define the quality attributes and constraints of the Travel Management System. These requirements ensure the system is reliable, performant, secure, and maintainable.

Performance Requirements:

Page load time should not exceed 3 seconds under normal network conditions

System should support at least 100 concurrent users without performance degradation

Database queries should execute within 2 seconds for 95% of operations

Security Requirements:

All data transmission must be encrypted using HTTPS/SSL

User passwords must be hashed using industry-standard algorithms

Payment information must comply with PCI DSS standards

Role-based access control must be implemented throughout the system

Reliability and Availability:

System uptime should be 99.5% or higher

Automated daily backups of all data

Disaster recovery plan with maximum 24-hour recovery time

Usability Requirements:

Interface must be intuitive and require minimal training

System must be responsive and work on various mobile devices

Support for multiple languages (English and Sinhala minimum)

Accessibility compliance with WCAG 2.1 Level AA standards

## IMPLEMENTATION AND DEVELOPMENT REQUIREMENTS.

The Travel Management System will be developed as a cross-platform mobile application for Android and iOS devices, utilizing modern web technologies and cloud services.

Technology Stack:

Frontend Framework: React Native for cross-platform mobile development

Backend Services: Node.js with Express.js framework

Database: Firebase Firestore for real-time data and MongoDB for structured storage

Authentication: Firebase Authentication for secure user management

Cloud Services: Google Cloud Platform and Firebase services

APIs: Google Maps API, Currency conversion API

Notifications: Firebase Cloud Messaging (FCM)

Payment Gateway: Stripe or PayPal integration

Version Control: Git with GitHub

## RUNNING ENVIRONMENT REQUIREMENTS

Client-Side Requirements:

Mobile Device: Android 8.0 or higher, iOS 12.0 or higher

RAM: Minimum 2GB, Recommended 4GB or higher

Storage: Minimum 100MB available space

Network: Stable internet connection (3G/4G/WiFi)

GPS: GPS capability required for location features

Server-Side Requirements:

Cloud Hosting: Google Cloud Platform with auto-scaling

Server Specifications: 4 vCPUs, 16GB RAM (scalable)

Database: Firebase Firestore and MongoDB Atlas cloud instances

Storage: Cloud Storage for media files and backups

Backup: Daily automated backups with 30-day retention

## QUALITY ASSURANCE PLAN

A comprehensive quality assurance plan has been developed to ensure the Travel Management System meets all quality standards and requirements.

Testing Strategy:

Unit Testing: Minimum 80% code coverage using Jest framework

Integration Testing: Test interactions between modules and APIs

User Acceptance Testing: Validation with actual users

Performance Testing: Load testing for concurrent users

Security Testing: Penetration testing and vulnerability assessments

Compatibility Testing: Testing on multiple devices and OS versions

# EXPECTED PROJECT RESULTS

## DELIVERABLES

The project will deliver the following components:

- Fully Functional Mobile Application for Android and iOS

- Admin Dashboard for system management

- Fully configured database systems (Firebase and MongoDB)

- Comprehensive API documentation

- User manuals for customers and staff

- Technical documentation and deployment guides

- Training materials including video tutorials

- Complete test reports and quality metrics

- Source code with documentation

- Production-ready deployment package

## MEASURES OF SUCCESS

Project success will be evaluated based on the following metrics:

Reduction in booking processing time by 60%

Increase in online bookings by 40% within 6 months

Customer satisfaction rating of 4.5 out of 5 stars

Reduction in operational errors by 80%

Improved resource utilization by 30%

Revenue growth of 25% within 12 months

Staff productivity increase of 50%

System uptime of 99.5%

User adoption rate of 80% among customers

Data accuracy of 99% with zero data loss

# BUDGET

Estimate budget for the project under this section. Clearly mention your assumptions and calculations.

| Budget Category | Amount (LKR) | Amount (USD) |
| --- | --- | --- |
| Development Costs |  |  |
| Mobile App Development (4 months) | 1,500,000 | 5,000 |
| Admin Dashboard Development | 750,000 | 2,500 |
| Backend API Development | 600,000 | 2,000 |
| UI/UX Design | 300,000 | 1,000 |
| Software Licenses and Cloud Services |  |  |
| Google Cloud Platform (1 year) | 450,000 | 1,500 |
| Firebase Services (1 year) | 300,000 | 1,000 |
| Third-party API Subscriptions | 150,000 | 500 |
| Payment Gateway Integration | 225,000 | 750 |
| Staff Training | 150,000 | 500 |
| Ongoing Maintenance (6 months) | 600,000 | 2,000 |
| TOTAL | 5,025,000 | 16,750 |

Note: Costs are estimates based on current market rates and may vary. Detailed breakdown is available upon request.

# ROLES AND RESPONSIBILITIES

The roles and responsibilities of project members are clearly defined to ensure effective project execution.

Table 3.2.1: Roles and responsibilities of the project.

| Role | Responsibility | Participant(s) |
| --- | --- | --- |
| Project Sponsor | Provide project vision and funding approval | Mr. Dammika Bambaradeniya |
| Project Manager | Overall project coordination, timeline management, stakeholder communication | Avishka Bambaradeniya |
| Business Analyst | Requirements gathering, documentation, stakeholder liaison | P. Vidhuja, Oshidi Yapa |
| UI/UX Designer | Interface design, user experience optimization, prototyping | Shamla Noufer, Prarthana Meegahakumbura |
| Developers | System implementation, coding, module integration | All Team Members |
| QA/Testing | Quality assurance, testing, bug tracking | All Team Members |

# SCHEDULE

The project will be completed in 5 phases over approximately 4 months (15 weeks).

| Phase | Tasks | Duration |
| --- | --- | --- |
| Phase 1: Requirements Analysis and Design | Requirement gathering, system design, architecture planning, UI/UX design | 3 weeks |
| Phase 2: System Development | Module development, API implementation, database setup, feature integration | 8 weeks |
| Phase 3: Testing and Quality Assurance | Unit testing, integration testing, UAT, bug fixing | 2 weeks |
| Phase 4: Staff Training | User manual preparation, training sessions, knowledge transfer | 1 week |
| Phase 5: Deployment and Go-Live | System deployment, data migration, production launch | 1 week |

Total Project Duration: 15 weeks (approximately 4 months)

# REFERENCES

[1] M. Sommerville, "Software Engineering," 10th Edition, Pearson, 2015.

[2] K. Schwaber and J. Sutherland, "The Scrum Guide," Scrum.org, 2020.

[3] Firebase Documentation, "Firebase for Mobile Development," Google LLC, 2025. [Online]. Available: https://firebase.google.com/docs

[4] React Native Documentation, "Building Mobile Apps," Meta Platforms, 2025. [Online]. Available: https://reactnative.dev/docs

[5] Google Cloud Platform, "Cloud Services Documentation," Google LLC, 2025. [Online]. Available: https://cloud.google.com/docs

[6] W3C, "Web Content Accessibility Guidelines (WCAG) 2.1," 2018. [Online]. Available: https://www.w3.org/TR/WCAG21/

# APPENDICES

| Student Name | Function Component | Sub-tasks |
| --- | --- | --- |
| Avishka Bambaradeniya | Map, Navigation & Places Recommendation Module | Google Maps API integration, location pinning, navigation, CRUD for recommended places, popular places reports |
| Prarthana Meegahakumbura | Expense Tracking & Currency Converter Module | Expense tracker UI, CRUD for expenses, Firestore transactions, currency conversion, monthly reports |
| Shamla Noufer | Tour & Activity Planning and Booking Module | Tour listing UI, CRUD for tours and bookings, Firestore access, availability validation, booking reports |
| P. Vidhuja | User Management & Authentication Module | Login/registration UI, Firebase authentication, user profile CRUD, user roles management, registration reports |
| Oshidi Yapa | Admin Panel, Notifications & Reporting Module | Admin dashboard UI, CRUD for hotels/tours/users, Firebase Cloud Messaging, access control, system-wide reports |

STYLE CONVENTIONS (Only for reference remove from your final report)

FORMAT

The proposal should be typed. All text, Figures and Tables should appear on only one side of each sheet of paper. All pages other than the cover sheet should have page numbers that begin with “1” on the first page after the content page and should continue through the last page of the reference page, but not the appendices.

The right-hand, Upper and Lower margin should be 1”. The left-hand margin must be 1.5” on each page of the document because of the binding. The margin instructions should be followed in the appendices as well.

The font size in the text should be in 12, in subsections 12 and in the main headings 16. The main headings are to be written in capitals and placed at the beginning of a new page. Level 2 Heading should be 14 and all capitals.  All level 1 and 2 headings are to be in bold letters. Level 3 headings must be 12 all capitals.  Leave two empty lines under the main heading, two empty lines above the subsection and one empty line under it. The headings should not have more than three numbers. A line spacing of 1.5 should be used in the text, 1 on the title page and in the abstract. The font to be used is Times New Roman. The page number is placed in the lower right corner.

The text should not be indented and both margins on the page should be justified. When a paragraph continues the next page, at least two lines of the paragraph should be left on the upper or lower end of the page. The paragraphs are separated from each other and from the headings with one empty line. A new chapter is started on a new page. One empty line is needed to separate two paragraphs.

PARAGRAPH TEXT

The text of the report should be written in complete sentences. The style should be formal. Formal style means to avoid abbreviations that are common in spoken English.

FIGURES AND TABLES

All Figures and Tables should have a number and a caption. Tables should have the caption before the table and for figures the caption should be placed at the bottom of the image. If a figure or table is extracted from a source; the source should be cited in the references.